Work Breakdown Structure (WBS) for InnovaSys

Level 1: InnovaSys Project

- 1. Project Initiation

  - 1.1 Define project goals and objectives

  - 1.2 Identify key stakeholders

  - 1.3 Prepare project charter and plan

- 2. Requirement Analysis

  - 2.1 Conduct user interviews with marketing & sales teams

  - 2.2 Collect current workflow documentation

  - 2.3 Document functional and non-functional requirements

  - 2.4 Review and approve requirements with stakeholders

- 3. System Design

  - 3.1 Design system architecture

  - 3.2 Create database schema and data flow diagrams

  - 3.3 Develop UI prototypes and wireframes

  - 3.4 Plan AI and cloud integration

- 4. Development & Integration

  - 4.1 Develop core modules (task management, reporting, analytics)

  - 4.2 Integrate AI-powered analytics features

  - 4.3 Implement cloud storage and backup

  - 4.4 Connect modules and verify smooth data flow

- 5. Testing & Quality Assurance

  - 5.1 Conduct unit testing for each module

  - 5.2 Perform system integration testing

  - 5.3 Conduct user acceptance testing (UAT)

  - 5.4 Fix bugs and refine system features

- 6. Deployment & Support

  - 6.1 Deploy system in live environment

  - 6.2 Conduct user training sessions

  - 6.3 Provide post-deployment support and documentation.

Gantt Chart for InnovaSys

Assuming a 6-week project plan for the 1st milestone:

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 |
| --- | --- | --- | --- | --- | --- | --- |
| Project Initiation | ████ |  |  |  |  |  |
| Requirement Analysis | ████ | ████ |  |  |  |  |
| System Planning & Design |  | ████ | ████ |  |  |  |
| Development & Integration |  |  | ████ | ████ | ████ |  |
| Testing & Quality Assurance |  |  |  | ████ | ████ | ████ |
| Deployment & Support |  |  |  |  | ████ | ████ |

(█ = Duration of the task in weeks)